# Forward Engineering:

## Github repo:

## Why java was not suitable?

The previous system was written in Java Swing, which:

- Lacked responsiveness and modern UI capabilities

- Was tightly coupled (UI + logic mixed in the same files)

- Was not web-accessible

- Increased maintenance difficulty

- Had outdated architectures (file-based DB operations, no modularity)

- Required local installation on every machine

Because of these limitations, modernization was necessary.

## Why React was chosen?

React was selected as the new UI framework because it directly improves functional + non-functional requirements:

### Functional Requirements

| Requirement | React Benefit |
| --- | --- |
| Dynamic POS UI | React’s component-based architecture updates UI instantly |
| Faster item search | Virtual DOM provides real-time rendering |
| User-friendly screens | Supports advanced UI libraries (MUI, Tailwind, AntD) |
| Multiple roles (Admin, Cashier) | Easy to create reusable layouts and routes |

### Non-Functional Improvements

| NFR | How React Helps |
| --- | --- |
| Maintainability | Each page is an independent component |
| Scalability | Easy to add features (Return Item, Temp Item, Add Employee) |
| Reusability | Shared components (Buttons, Tables, Modals) |
| Performance | Virtual DOM improves speed |
| Cross-platform | Runs on any browser, no installation required |

React’s component-driven architecture eliminates the tight coupling seen in Java Swing and increases system reuse, readability, testing ability, and maintainability.

## Why Node.js + Express?

Node.js was chosen specifically because:

### 1. Same language across stack (JavaScript)

- Makes the project easier to maintain

- Reduces developer onboarding time

- Improves cross-team collaboration

### 2. Non-blocking, event-driven architecture

POS systems require:

- Fast reads

- High concurrency

- Real-time operations

Node.js excels at these workloads.

### 3. Express provides a clean API layer

Express makes it easier to build:

- Modular routes (/api/auth, /api/pos, /api/employees)

- Scalable controllers + services

- Middleware (auth, logging, validation)

This was impossible with the old Java Swing monolithic structure.

### 4. Better maintainability

Logic is separated into:

- Routes

- Controllers

- Services

- Database models

instead of mixed inside UI files (as in Java).

## MongoDB:

- Schema flexibility for products, temp items, returns

- JSON storage → perfect match with Node.js

- Easy to scale

- High write throughput (POS systems write a lot)

- Simplifies nested data structures

- Quick to modify during rapid development

## Refactored Modules and Data Structures:

### Legacy Code:

- UI + logic mixed

- Non-reusable classes

- Shared mutable state

- No service layer

- No API boundaries

### Refactored Code:

#### Frontend:

/src

/components

/pages

/services (api calls)

/models (ReturnItemModel, TempItemModel, UserModel)

#### Backend:

/routes

/controllers

/services

/models

/database

## Mapping from legacy to new system:

| Legacy Java Component | New React/Node Component |
| --- | --- |
| Login_Interface.java | Login.jsx + /api/auth/login |
| Register.java | Register.jsx |
| AddEmployee_Interface.java | AddEmployee.jsx + /api/employees |
| ReturnItem.java class | ReturnItemModel.js + /api/returns |
| newTemp.txt file | TempItems DB collection/table |
| PointOfSale.java | POS.jsx + /api/pos |
| File-based storage | Modern database |

## Architecture Diagram:

## Class Diagram:

## Entity-Relationship Diagram:

## Risk Analysis:

| Risk | Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Data Loss During Migration | Migration from Java text-file storage to MongoDB may lead to missing or corrupted data. | High | Critical | - Create full backups before migration- Run test migrations in staging- Implement validation scripts to compare old vs new data- Keep legacy system read-only during migration |
| Inconsistent Data Model | The legacy app has no strict schema; data structures may not match new Mongoose models. | Medium | High | - Enforce strict Mongoose schemas- Apply constraints (required fields, min/max, enums)- Add validation middleware- Document schema decisions |
| API Failure / Server Downtime | Node.js server may crash or fail under load or due to unhandled errors. | Medium | High | - Implement error handling middleware- Use PM2 or Docker for process management- Add server health checks- Logging using Winston/Morgan |
| Client UI Failure | React components may break, causing incomplete or wrong transaction flow. | Medium | Medium | - Use React error boundaries- Implement unit tests for components- Validate inputs before API calls |
| Performance Bottlenecks | High-volume transactions could slow down database queries or UI updates. | Medium | Medium | - Use MongoDB indexing on frequently queried fields- Optimize React state management- Implement caching where appropriate |
| Inventory Mismatch | Race conditions during multiple sales or rentals could cause inaccurate stock levels. | Medium | High | - Use atomic MongoDB update operators ($inc)- Add server-side validation before transaction finalization- Log each stock adjustment |
| Integration Issues (React–Node–Mongo) | Data shape mismatch between frontend and backend can break workflows. | Medium | Medium | - Create a shared API schema contract- Use Postman Suite for endpoint testing- Use centralized error responses |
| User Training & Adoption Risk | Legacy users shifting from Java desktop UI to touch-friendly React UI may face usability issues. | Low | Medium | - Provide tooltips & onboarding UI- Keep UI simple and consistent- Add confirmation dialogs for critical actions |
| Hardware / Network Dependency | Web-based system relies on stable network unlike the offline Java program. | Low | High | - Provide offline fallback for critical flows (local caching)- Use retry logic in APIs- Host backend on reliable cloud service |